PROJECT MANAGEMENT – 6
Assignment 6.1

1. Consider the user story: “As a customer I want to use ATM”. What would be my acceptance criteria (“so that......)”? List all possible acceptance criteria.

1. Answer:
 Acceptance criteria:

- I can withdraw money any time
- so that I can check balance any time
- I can avail mini statment any time
- so that I neednot carry cash in hand
- I neednot go to the bank to withdraw money
- I can change the ATM pin number

2.What are the advanced Scrum Master skills?

2.Answer:
Scrum master skills include:
- Building high performing agile team by maintaining a proper power of balance between the project owner, scrum team and management
- Conflict resolution by focusing on scrum value of openess, respect and quality
- Forcasting the number of deliverables posible in an iteration based on reliable information and evidence.
- Individual learning: He should be a good learner. He should acquire new skills sets, knowledge about modern technologies etc. He should be able to guide others, train them according to the technological changes etc. Only if he is a good learner, he will be able to train others new skills, new technologies etc.
- Oragnistaion and leadership: He should be a servant leader. He should lead by example. He should be able to resolve conflict situations, help the team members if the team is facing any challenges etc.
- Removing impediments: He should help the team to resolve problems occured during development.
- Facilitate meetings: Holds up meetings daily to discuss impediments, work done and yet to be completed etc. .
- Creativity and innovation: A scrum master should encourage creativity of the team and invent new methods which can prove more efficiency.
- Alignment
- Ensuring scrum rules
- Open communication

3.How do you think you can use Agile practices in large projects? (Given that the team can have no more than 9 people, do you think large projects with large teams can be involved in agile practices?)

Agile can be used in large projects using a technique called scrum of scrums. In Scrum of Scrums, we divide the team into 2 or more teams, with the limit of 9 people per team. The team made is up of representatives from each scrum. Each scrums which comes under the Scrum of scrums has a Scrum master. The master of Scrum of scrums is Scrum of scrum master.Scrum of scrum master can be an other person or any one of the scrum masters. For a large project it is not practical to have a stand up meeting for everyone,which might be more than 100 people.So inorder for that each scrum is divided in to further more and a person is selected from each scrum and attends the main meeting discussing their problems and development. The review and retrospective phase can also be done in this scrum of scrum method. Scrum of Scrums is a team composed of representatives from a number of individual Scrum teams that discuss about their scrum problems and progress ie, the usual scrum standup meeting. For a better coordination, all the scrum masters organize meeting and discuss about the project progress. Using scrum you can increase the size of your team and can be adopted to large projects.

4.What are the Possible options for tracking project performance in Agile?
Measure udes include:
Velocity
V=Units of efforts completed/ Sprint
Velociy for first release plan is predicted which is created during project initiation after that actual velocity is measured at each timebox and this actual measure is used to predict the velocity for subsequent timeboxes in the release plan.

Hit rate
Percentage of work allocated to a timebox that was actually completed.

Work remaining on tasks
Each day the remaining work is estimated on each task.

Project cost
It is estimated to make sure that the project is completed within the budget.

Cost performance index (CPI)

Cost Performance Index (CPI) = (Baseline Cost per Story Point)/(Actual Cost per Story Point)
CPI > 1 is an indication that cost incured for the project is less than what expected .
CPI<1 is an indication that the cost has exceeded the expected value.
CPI	=	EV/TAC
=	(BC/SP)/(AC/SP)
Schedule performance index (SPI)

Schedule Performance Index (SPI) = (Actual Velocity/Baseline Velocity)

SPI > 1 is an indication that the project has finished earlier than expected.
SPI < 1 is an indication that the project has finished late than expedcted.
SPI	=	EV/PV
=	AV/BV
Earned business value (EBV)

Earned value is defined as “the value of work completed”
EV=total story points times the baseline cost per story point

If project goes according to plan CPI and SPI would = 1 every Sprint

Based on the SPI and CPI values we can understand whether the project is going on time and on budget. Thus it helps determine the performance of a project.

The CPI and SPI does not check for the business value. The business value measures the outcome and not the outputs. It checks whether the customer satisfaction is guaranteed.

5.In Agile, the team always picks up business value user stories in every sprint. Do we still need to know earned value?
Earned Business value can be used to measured technical performance, cost and schedule against planned performance within a given project. It helps to measure technical performance, schedule and actual cost to provide metrics for work actually accomplished. By comparing the earned value (EV) with the planned value (PV) the actual progress on the project is compared against the expected progress which yields valuable information.

Earned provides extra information than normal project tracking. The value added approach helps achieve greater visibility and control of the project activities which helps in responding to issues early on, thus making it possible to meet the project timelines. It provides a clear communication of the activities involved and improves project visibility and accountability.